SOFTWARE REQUIREMENTS SPECIFICATION

PARTS 8, 9 & 10 — Final Volume

Company Corporate Website & Digital Service Platform

Version 1.0  |  Complete SRS Series — Parts 1 through 10

| Section | Content |
| --- | --- |
| Part 8 | DevOps / Infrastructure / CI-CD / Deployment Architecture |
| Part 9 | QA / Testing / Security Compliance / Audit |
| Part 10 | Product Roadmap / Execution Plan / Sprint Planning / Budget |
| Audience | CTO, Lead Engineers, DevOps, QA, Project Manager, Founders |
| Series Completes | SRS Parts 1–10 — Full enterprise blueprint |

# Table of Contents

PART 8 — DevOps & Infrastructure

8.1  Infrastructure Architecture Overview

8.2  Cloud & Hosting Strategy

8.3  Containerization — Docker

8.4  Orchestration — Docker Compose / Kubernetes

8.5  CI/CD Pipeline — GitHub Actions

8.6  Environment Strategy

8.7  Reverse Proxy & Load Balancing (Nginx)

8.8  SSL / TLS & Domain Management

8.9  CDN Strategy

8.10  Database Operations & Backups

8.11  Monitoring & Alerting Stack

8.12  Log Management

8.13  Security Hardening

8.14  Scaling Strategy

8.15  Disaster Recovery Plan

PART 9 — QA / Testing / Security / Compliance

9.1  QA Strategy & Philosophy

9.2  Test Pyramid

9.3  Unit & Integration Testing

9.4  End-to-End Testing

9.5  Performance / Load Testing

9.6  Security Testing & Penetration Testing

9.7  Accessibility Testing

9.8  API Contract Testing

9.9  Test Coverage Requirements

9.10  Bug Tracking & Triage

9.11  Release Checklist

9.12  Compliance — GDPR / Data Privacy

9.13  Secure Coding Standards

PART 10 — Product Roadmap & Execution Plan

10.1  Project Phases Overview

10.2  Phase 1 — MVP Scope & Sprint Plan

10.3  Phase 2 — Growth & Feature Expansion

10.4  Phase 3 — SaaS & Marketplace

10.5  Team Roles & Responsibilities

10.6  Technology Decisions Log

10.7  Feature Priority Matrix

10.8  Budget Estimate

10.9  Risk Register

10.10  Success Metrics & KPIs

10.11  Launch Checklist

10.12  Post-Launch Growth Plan

SRS PART 8

DevOps / Infrastructure / CI-CD / Deployment Architecture

# 8.1  Infrastructure Architecture Overview

The infrastructure is designed as a layered, cloud-native, zero-downtime platform that can scale horizontally on demand. It separates concerns across a global CDN layer, application tier, service tier, and data tier — with full observability and automated recovery.

Infrastructure Layers

- Layer 1 — DNS & CDN: Cloudflare — global DNS, DDoS protection, edge caching, WAF - Layer 2 — Frontend: Vercel Edge Network — Next.js hosting with ISR, Edge Functions, global PoPs - Layer 3 — API Gateway: Nginx reverse proxy — rate limiting, SSL termination, routing - Layer 4 — Application: NestJS API servers — horizontal scaling via Docker containers - Layer 5 — Queue & Cache: Redis — BullMQ queues, session cache, API response cache - Layer 6 — Data: PostgreSQL primary + read replica — backups to S3-compatible storage - Layer 7 — Search: Meilisearch / Elasticsearch — dedicated search cluster - Layer 8 — Storage: Cloudflare R2 / AWS S3 — media, documents, exports - Layer 9 — Monitoring: Prometheus + Grafana + Sentry + Uptime Robot

# 8.2  Cloud & Hosting Strategy

| Service | Platform / Provider |
| --- | --- |
| Frontend | Vercel — optimized Next.js hosting, global edge, instant rollbacks, preview deployments |
| Backend API | Render.com (start) → VPS (DigitalOcean / Hetzner / AWS EC2) as scale grows |
| Database | Managed PostgreSQL — Supabase / Railway / RDS (choose by team preference) |
| Redis | Upstash Redis (serverless) or self-hosted Redis on VPS |
| File Storage | Cloudflare R2 (S3-compatible, no egress fees) — primary media store |
| CDN | Cloudflare — wraps all traffic including API for DDoS protection |
| DNS | Cloudflare DNS — propagation, proxied A records, SSL |
| Email | Resend (transactional) + Gmail Workspace (team communication) |
| Search | Meilisearch Cloud or self-hosted on VPS |

Scaling Note: Start with managed services (Vercel + Render + Supabase) to minimize DevOps overhead. Migrate to VPS/Kubernetes when monthly infra cost exceeds $500 or team has DevOps capacity.

# 8.3  Containerization — Docker

All backend services are containerized using Docker for consistent environments across development, staging, and production.

# Dockerfile — NestJS API (multi-stage build) # Stage 1: Build FROM node:20-alpine AS builder WORKDIR /app COPY package*.json pnpm-lock.yaml ./ RUN npm install -g pnpm && pnpm install --frozen-lockfile COPY . . RUN pnpm build # Stage 2: Production image (minimal) FROM node:20-alpine AS production WORKDIR /app ENV NODE_ENV=production COPY --from=builder /app/dist ./dist COPY --from=builder /app/node_modules ./node_modules COPY --from=builder /app/package.json . EXPOSE 4000 CMD ["node", "dist/main.js"] # .dockerignore node_modules .env* dist .git coverage

# 8.4  Orchestration — Docker Compose / Kubernetes

### 8.4.1  Development: Docker Compose

# docker-compose.yml — local development stack version: "3.9" services: api: build: ./backend ports: ["4000:4000"] environment: DATABASE_URL: postgresql://postgres:postgres@db:5432/company_dev REDIS_URL: redis://redis:6379 depends_on: [db, redis] volumes: ["./backend:/app", "/app/node_modules"] db: image: postgres:15-alpine ports: ["5432:5432"] environment: { POSTGRES_DB: company_dev, POSTGRES_PASSWORD: postgres } volumes: ["pgdata:/var/lib/postgresql/data"] redis: image: redis:7-alpine ports: ["6379:6379"] command: redis-server --appendonly yes meilisearch: image: getmeili/meilisearch:latest ports: ["7700:7700"] environment: { MEILI_MASTER_KEY: local-master-key } volumes: pgdata:

### 8.4.2  Production Scaling: Kubernetes (Phase 2+)

Kubernetes Components (When Needed)

- Deployment — API pods with rolling update strategy (maxSurge: 1, maxUnavailable: 0) - HorizontalPodAutoscaler — scale API pods from 2 to 10 based on CPU (target: 70%) - Service — ClusterIP for internal communication, LoadBalancer for public API - Ingress — Nginx Ingress Controller with cert-manager SSL auto-renewal - ConfigMap — Non-sensitive environment configuration - Secret — Encrypted sensitive environment variables (sealed-secrets or Vault) - PersistentVolumeClaim — PostgreSQL data persistence - CronJob — Scheduled tasks (backups, reports, cleanup) - Namespace separation — staging and production isolated

# 8.5  CI/CD Pipeline — GitHub Actions

# .github/workflows/main.yml name: Full CI/CD Pipeline on: push: { branches: [main, develop, "feature/*"] } pull_request: { branches: [main, develop] } jobs: # ── 1. Code Quality ────────────────────────────────── quality: runs-on: ubuntu-latest steps: - uses: actions/checkout@v4 - uses: pnpm/action-setup@v3 - run: pnpm install --frozen-lockfile - run: pnpm lint # ESLint - run: pnpm type-check # TypeScript - run: pnpm format:check # Prettier # ── 2. Tests ───────────────────────────────────────── test: needs: quality runs-on: ubuntu-latest services: postgres: { image: postgres:15, env: { POSTGRES_PASSWORD: test } } redis: { image: redis:7-alpine } steps: - run: pnpm test:unit # Jest unit tests - run: pnpm test:integration # Integration tests - run: pnpm test:e2e # Playwright E2E - uses: codecov/codecov-action@v3 # Upload coverage # ── 3. Security Scan ───────────────────────────────── security: needs: quality steps: - run: pnpm audit --audit-level=high - uses: snyk/actions/node@master # Snyk vulnerability scan - uses: aquasecurity/trivy-action # Docker image scan # ── 4. Build Docker Image ──────────────────────────── build: needs: [test, security] steps: - uses: docker/build-push-action@v5 with: push: ${{ github.ref == "refs/heads/main" }} tags: ghcr.io/company/api:${{ github.sha }} # ── 5. Deploy Staging ──────────────────────────────── deploy-staging: needs: build if: github.ref == "refs/heads/develop" steps: - run: ¦ ssh deploy@staging.company.com " docker pull ghcr.io/company/api:${{ github.sha }} && docker-compose -f docker-compose.prod.yml up -d --no-deps api && docker-compose exec api npx prisma migrate deploy " # ── 6. Deploy Production ───────────────────────────── deploy-production: needs: build if: github.ref == "refs/heads/main" environment: production # Requires manual approval steps: - run: ¦ ssh deploy@api.company.com " docker pull ghcr.io/company/api:${{ github.sha }} && docker-compose -f docker-compose.prod.yml up -d --no-deps api && docker-compose exec api npx prisma migrate deploy " - name: Notify Slack run: curl -X POST ${{ secrets.SLACK_WEBHOOK }} -d "{\"text\":\"Deployed to production\"}"

# 8.6  Environment Strategy

| Environment | Infrastructure | Config Source |
| --- | --- | --- |
| Local Dev | docker-compose up — full local stack | .env.local — developer machine |
| Feature | Auto PR preview on Vercel + Render preview service | .env.preview — per-PR variables |
| Staging | Mirror of production — dedicated VPS or Render instance | .env.staging — Render/GitHub secrets |
| Production | Live environment — zero-downtime rolling deploys | .env.production — locked, team access only |

# 8.7  Reverse Proxy & Load Balancing — Nginx

# /etc/nginx/sites-available/api.company.com upstream api_backend { server 127.0.0.1:4000; server 127.0.0.1:4001; # Second instance for load balancing keepalive 64; } server { listen 443 ssl http2; server_name api.company.com; # SSL — managed by Certbot ssl_certificate /etc/letsencrypt/live/api.company.com/fullchain.pem; ssl_certificate_key /etc/letsencrypt/live/api.company.com/privkey.pem; ssl_protocols TLSv1.2 TLSv1.3; ssl_ciphers ECDHE-RSA-AES256-GCM-SHA512:DHE-RSA-AES256-GCM-SHA512; # Rate limiting limit_req_zone $binary_remote_addr zone=api:10m rate=100r/m; limit_req zone=api burst=20 nodelay; # Security headers add_header X-Frame-Options DENY; add_header X-Content-Type-Options nosniff; add_header Referrer-Policy strict-origin-when-cross-origin; location /api/ { proxy_pass http://api_backend; proxy_http_version 1.1; proxy_set_header Upgrade $http_upgrade; proxy_set_header Connection "upgrade"; proxy_set_header Host $host; proxy_set_header X-Real-IP $remote_addr; proxy_cache_bypass $http_upgrade; client_max_body_size 50M; } } # Redirect HTTP to HTTPS server { listen 80; return 301 https://$host$request_uri; }

# 8.8  SSL / TLS & Domain Management

| SSL Provider | Lets Encrypt — free, auto-renewal via Certbot (cron job every 60 days) |
| --- | --- |
| Cloudflare SSL | Full (Strict) mode — encrypts Cloudflare-to-origin traffic |
| TLS Version | TLSv1.2 minimum, TLSv1.3 preferred |
| HSTS | Strict-Transport-Security: max-age=31536000; includeSubDomains; preload |
| Domains | company.com, www.company.com, api.company.com, cdn.company.com |
| Wildcard | *.company.com — staging, admin, mail subdomains |
| Certificate Store | Cloudflare Origin Certificate (15 year) for origin-to-CDN |

# 8.9  CDN Strategy

| Provider | Cloudflare (free tier covers most needs; Pro for advanced rules) |
| --- | --- |
| Static Assets | Vercel CDN — JS/CSS/images cached globally at edge PoPs |
| Media Files | Cloudflare R2 + Cloudflare CDN — images, videos, PDFs |
| Cache Rules | HTML: no-cache (dynamic). JS/CSS: max-age=31536000 (immutable). Images: max-age=604800 |
| Cache Purge | Cloudflare API called on CMS publish to purge affected pages |
| Image Resize | Cloudflare Images or Next.js Image Optimization — AVIF/WebP conversion |
| Bot Protection | Cloudflare Bot Management — blocks scrapers, credential stuffing |

# 8.10  Database Operations & Backups

### 8.10.1  Database Migration Strategy

# Prisma migration workflow # Development: create and apply migration npx prisma migrate dev --name add_lead_scoring # CI/CD: apply pending migrations before deploy npx prisma migrate deploy # Rollback strategy (Prisma does not auto-rollback) # Keep migration files in Git — manual rollback SQL prepared for each migration # Convention: migrations/YYYYMMDDHHMMSS_name/rollback.sql # Generate Prisma client after schema change npx prisma generate

### 8.10.2  Backup Schedule

| Continuous WAL | PostgreSQL Write-Ahead Logging to S3 — real-time point-in-time recovery |
| --- | --- |
| Hourly Snapshot | pg_dump → compressed → encrypted → R2 bucket (retained 48 hours) |
| Daily Full Backup | Full DB dump at 02:00 UTC → R2 + secondary region (retained 30 days) |
| Weekly Archive | Compressed archive → cold storage (retained 12 months) |
| Monthly Archive | Compliance archive — retained 7 years |
| Test Restore | Monthly automated restore test to staging — verified with row count check |

# 8.11  Monitoring & Alerting Stack

| Uptime Monitoring | Uptime Robot — every 1 min checks on all endpoints; alerts to Slack + email |
| --- | --- |
| Application Errors | Sentry — JavaScript + Node.js error tracking with source maps and breadcrumbs |
| Metrics Collection | Prometheus — scrapes API, DB, Redis, and queue metrics every 15s |
| Dashboards | Grafana — pre-built dashboards: API health, DB performance, queue lag, business KPIs |
| Log Aggregation | Loki (Grafana) or Datadog — structured JSON logs from all services |
| Alert Rules | PagerDuty / Slack alerts for: error rate >1%, API P95 >2s, queue lag >500, disk >85% |
| Status Page | Statuspage.io — public status page for clients and stakeholders |
| APM | New Relic or Datadog APM traces for slow query detection |

# 8.12  Log Management

// Winston logger configuration — structured JSON logging const logger = winston.createLogger({ level: process.env.LOG_LEVEL ¦¦ "info", format: winston.format.combine( winston.format.timestamp(), winston.format.errors({ stack: true }), winston.format.json() // Machine-readable structured logs ), transports: [ new winston.transports.Console(), new winston.transports.File({ filename: "logs/error.log", level: "error" }), new winston.transports.File({ filename: "logs/combined.log" }), ], defaultMeta: { service: "company-api", version: process.env.APP_VERSION }, }); // Log every request (as middleware) // Log fields: requestId, method, path, statusCode, duration, userId, ip // Log rotation: logrotate — daily, keep 14 days, compress older

# 8.13  Security Hardening

Production Security Checklist

- Firewall: UFW — allow only 80, 443, 22 (SSH from whitelisted IPs only) - SSH: Disable password auth — key-only login. Change default port. Fail2ban installed. - Secrets: No secrets in code or Docker images — use environment variables from secrets manager - Dependencies: Automated Dependabot PRs + weekly npm audit in CI - Docker: Non-root user in containers. Read-only filesystem where possible. - Database: PostgreSQL not exposed publicly — accessible only via internal network - Redis: AUTH password required. Bind to 127.0.0.1 only. - API: Helmet.js headers, CORS whitelist, rate limiting, IP blocking via Cloudflare - WAF: Cloudflare WAF rules — block SQLi, XSS, path traversal patterns - Secrets Rotation: API keys and DB passwords rotated every 90 days

# 8.14  Scaling Strategy

| Scale Tier | Architecture | Cost Range |
| --- | --- | --- |
| Phase 1 (0–1K users) | Single VPS (4 vCPU, 8GB RAM) + Vercel + Supabase | Estimated: $50–100/mo |
| Phase 2 (1K–10K users) | 2 API servers + Managed DB + Redis cluster | Estimated: $200–400/mo |
| Phase 3 (10K+ users) | Kubernetes cluster + Auto-scaling + Read replicas | Estimated: $600–1500/mo |
| Database Scaling | Add read replica → connection pooling (PgBouncer) → partitioning | Incremental |
| API Scaling | Horizontal: add containers → Load balancer → Kubernetes HPA | Incremental |
| Cache Scaling | Redis Cluster or Upstash global replication | Incremental |

# 8.15  Disaster Recovery Plan

| RTO (Recovery Time Objective) | < 4 hours — time from failure to restoration |
| --- | --- |
| RPO (Recovery Point Objective) | < 1 hour — maximum data loss acceptable |
| Database Failure | Promote read replica to primary. Restore from hourly snapshot if needed. |
| API Server Failure | Docker container auto-restarts (restart: always). Nginx routes to healthy instance. |
| CDN Outage | Fallback to direct origin. DNS TTL set to 60s for fast propagation. |
| Data Corruption | Point-in-time recovery from WAL logs. Restore to last known-good state. |
| Full Region Outage | Spin up from Docker images + DB restore in secondary region. DNS failover. |
| Runbook Location | Internal wiki + /ops/runbooks/ folder in Git repository |

SRS PART 9

QA / Testing / Security Compliance / Audit

# 9.1  QA Strategy & Philosophy

Quality is built in — not added at the end. Every feature goes through automated testing before it reaches production. The goal is fast, reliable feedback loops that allow the team to ship with confidence.

QA Principles

- Shift Left — catch bugs early (code review, linting, type checking) before testing phase - Test Pyramid — many unit tests, fewer integration tests, fewest E2E tests - Fail Fast — CI blocks deployments on any test failure or coverage drop - Test Real Behavior — test what the user does, not implementation details - Deterministic Tests — flaky tests are bugs. Quarantine and fix immediately. - No Manual QA Bottleneck — automation handles regression; manual reserved for exploratory testing

# 9.2  Test Pyramid

| Level | Type | Goal |
| --- | --- | --- |
| Level | Type | Count / Coverage Target |
| Base (Most) | Unit Tests | 70% of test suite — 80%+ code coverage |
| Middle | Integration Tests | 20% of test suite — all API endpoints covered |
| Top (Fewest) | E2E Tests | 10% of test suite — all critical user journeys |
| Cross-cutting | Performance Tests | Run weekly on staging |
| Cross-cutting | Security Tests | Run on every release |
| Cross-cutting | Accessibility Tests | Run on every PR for UI changes |

# 9.3  Unit & Integration Testing

### 9.3.1  Backend Unit Tests — Jest + NestJS Testing Module

// services/leads.service.spec.ts describe("LeadsService", () => { let service: LeadsService; let prisma: DeepMockProxy<PrismaClient>; beforeEach(async () => { const module = await Test.createTestingModule({ providers: [LeadsService, { provide: PrismaService, useValue: mockDeep<PrismaClient>() }], }).compile(); service = module.get(LeadsService); prisma = module.get(PrismaService); }); it("should create a lead and trigger scoring", async () => { const dto: CreateLeadDto = { email: "test@test.com", projectType: "ai", budget: "$15k-$50k" }; prisma.lead.create.mockResolvedValue({ id: "uuid-1", ...dto, leadScore: 0 } as Lead); const result = await service.createLead(dto); expect(result.id).toBe("uuid-1"); expect(prisma.lead.create).toHaveBeenCalledWith({ data: expect.objectContaining({ email: dto.email }) }); }); });

### 9.3.2  Frontend Integration Tests — React Testing Library

// components/forms/ContactForm.test.tsx describe("ContactForm", () => { it("validates required fields and shows errors", async () => { render(<ContactForm />); userEvent.click(screen.getByRole("button", { name: /send/i })); expect(await screen.findByText(/first name must be at least/i)).toBeInTheDocument(); expect(screen.getByText(/please enter a valid email/i)).toBeInTheDocument(); }); it("submits valid data and shows success state", async () => { server.use(rest.post("/api/leads", (req, res, ctx) => res(ctx.json({ success: true })))); render(<ContactForm />); await userEvent.type(screen.getByLabelText(/first name/i), "John"); await userEvent.type(screen.getByLabelText(/email/i), "john@test.com"); await userEvent.type(screen.getByLabelText(/message/i), "I need a web app built for my business"); await userEvent.click(screen.getByRole("button", { name: /send/i })); expect(await screen.findByText(/sent successfully/i)).toBeInTheDocument(); }); });

# 9.4  End-to-End Testing — Playwright

### 9.4.1  Critical User Journeys

| Journey | Steps | Priority |
| --- | --- | --- |
| Homepage → Contact | Land on homepage, scroll to CTA, fill contact form, verify success | High priority |
| Services → Quote | Browse services, click "Get Quote", complete project form, verify submission | High priority |
| Blog → Newsletter | Read blog post, scroll to newsletter signup, subscribe, verify confirmation | Medium |
| Client Login | Login with valid credentials, view project dashboard, download invoice | Critical |
| Admin CMS Publish | Login as admin, create blog post, publish, verify live on public site | Critical |
| Portfolio Filter | Navigate to portfolio, apply industry filter, verify filtered results | Medium |
| Careers Apply | View job listing, click apply, fill form, upload resume, confirm submission | Medium |
| AI Chatbot | Open chatbot, type service inquiry, receive relevant response, book consultation | High |

### 9.4.2  Playwright Configuration

// playwright.config.ts export default defineConfig({ testDir: "./e2e", fullyParallel: true, retries: process.env.CI ? 2 : 0, reporter: [["html"], ["github"]], use: { baseURL: process.env.PLAYWRIGHT_BASE_URL ¦¦ "http://localhost:3000", screenshot: "only-on-failure", video: "retain-on-failure", trace: "on-first-retry", }, projects: [ { name: "chromium", use: { ...devices["Desktop Chrome"] } }, { name: "firefox", use: { ...devices["Desktop Firefox"] } }, { name: "mobile", use: { ...devices["iPhone 14"] } }, ], });

# 9.5  Performance / Load Testing

| Tool | k6 — scripted load tests in JavaScript, integrates with CI |
| --- | --- |
| Baseline Test | 50 concurrent users for 5 minutes — all APIs must respond < 500ms P95 |
| Load Test | 200 concurrent users for 10 minutes — no error rate above 0.1% |
| Stress Test | Ramp to 500 users — identify breaking point and graceful degradation behavior |
| Spike Test | Instant 300-user burst — simulate viral traffic spike |
| Soak Test | 100 users for 2 hours — detect memory leaks and performance degradation over time |
| Frequency | Baseline runs weekly on staging. Full load test before each major release. |
| Success Criteria | P50 < 200ms, P95 < 500ms, P99 < 1s, Error rate < 0.1%, No memory leak |

# 9.6  Security Testing & Penetration Testing

| OWASP Top 10 | Manual and automated checks against all OWASP Top 10 vulnerabilities |
| --- | --- |
| Dependency Scan | Snyk + npm audit in CI — blocks on HIGH severity vulnerabilities |
| Docker Image Scan | Trivy scans all Docker images in CI pipeline before push to registry |
| SAST | SonarQube / CodeQL — static code analysis on every PR |
| DAST | OWASP ZAP automated scan against staging — runs weekly |
| Pen Test Schedule | External penetration test annually by certified security firm |
| SQL Injection | Prisma ORM + parameterized queries — no raw SQL with user input |
| XSS Testing | DOMPurify on all CMS HTML output. Automated XSS payloads in E2E tests. |
| Auth Testing | Unauthorized access attempts to all protected routes tested in E2E suite |
| Secret Scanning | GitHub secret scanning + GitGuardian — blocks commits containing secrets |

# 9.7  Accessibility Testing

| Automated | axe-core integrated in Playwright E2E — runs on every page in test suite |
| --- | --- |
| CI Gate | Zero critical or serious accessibility violations allowed to merge |
| Manual WCAG | Quarterly WCAG 2.1 AA audit — keyboard navigation, screen reader testing |
| Screen Reader | Test with NVDA (Windows) and VoiceOver (macOS/iOS) quarterly |
| Color Contrast | Contrast checker in Figma + automated check in Storybook |
| Reporting | Accessibility issues tracked as P1 bugs — resolved before next release |

# 9.8  API Contract Testing

| Tool | Pact (consumer-driven contract testing) or Supertest for API tests |
| --- | --- |
| Coverage | Every API endpoint tested: valid input, edge cases, error cases, auth |
| Schema | Response schema validated against OpenAPI spec — Zod or openapi-validator |
| Snapshot Tests | API response snapshots for critical endpoints — catch unintended changes |
| Auth Tests | Each protected endpoint tested with: no token, expired token, insufficient role |

# 9.9  Test Coverage Requirements

| Backend — Statements | 80% minimum (CI fails below this threshold) |
| --- | --- |
| Backend — Branches | 75% minimum |
| Backend — Functions | 85% minimum |
| Frontend — Components | 70% minimum — focus on behavior not implementation |
| Critical Paths | 100% — auth, payment, lead submission, CMS publish |
| Coverage Tool | Istanbul (Jest built-in) + Codecov for PR diff coverage |
| Coverage Report | Auto-posted as PR comment — reviewer sees coverage delta |

# 9.10  Bug Tracking & Triage

| Tool | Linear / Jira — bug tracking integrated with GitHub |
| --- | --- |
| P0 (Critical) | Production down or data loss — fix within 4 hours, hotfix deployed immediately |
| P1 (High) | Major feature broken, security issue — fix within 24 hours |
| P2 (Medium) | Feature partially broken, workaround exists — fix in next sprint |
| P3 (Low) | Minor UI issue, edge case — backlog, schedule when capacity allows |
| Bug Report Template | Title, Steps to Reproduce, Expected, Actual, Environment, Screenshot/Video |
| Triage Meeting | Weekly — review new bugs, assign priority, estimate fix effort |

# 9.11  Release Checklist

Pre-Release Gate Checklist

- All CI/CD pipeline checks passing (lint, types, unit, integration, E2E, security scan) - Code coverage meets thresholds — no regression from previous release - No HIGH or CRITICAL vulnerabilities in dependency audit - Database migrations tested on staging with production data volume - Staging environment smoke test passed by QA engineer - Performance test results within acceptable thresholds - Feature flags configured — new features behind flags for gradual rollout - Rollback plan documented and tested (DB migration reversibility confirmed) - Changelog updated — user-facing changes documented - Support team briefed on new features / known issues - Monitoring alerts configured for new features - Load test run if significant new traffic-heavy features deployed

# 9.12  Compliance — GDPR & Data Privacy

| Data Inventory | Document all personal data collected: name, email, phone, IP, cookies |
| --- | --- |
| Consent Management | Cookie consent banner (Cookiebot/CookieYes) — GDPR-compliant consent |
| Privacy Policy | Legal-reviewed privacy policy covering all data collection and processing |
| Data Retention | Leads retained 2 years. Client data retained per contract. Logs purged after 90 days. |
| Right to Deletion | Admin UI to hard-delete user data on request. Automated cascade deletion. |
| Data Portability | Admin can export client data as JSON or CSV on request |
| Breach Notification | Incident response plan — notify affected users within 72 hours of breach |
| DPA | Data Processing Agreements signed with all third-party processors (Vercel, Supabase, etc.) |
| Lawful Basis | Consent for marketing emails. Legitimate interest for service delivery. |

# 9.13  Secure Coding Standards

Mandatory Secure Coding Practices

- Never concatenate user input into SQL queries — use Prisma parameterized queries always - Validate all input at API layer with Zod before processing — trust nothing from client - Sanitize all CMS HTML output with DOMPurify before rendering in browser - Never log sensitive data — no passwords, tokens, payment info, or PII in logs - Use environment variables for all secrets — never hardcode in source code - Implement proper CORS — whitelist specific origins, never use wildcard in production - Use bcrypt (cost factor 12+) for password hashing — never MD5 or SHA1 - Apply principle of least privilege — DB user has only required permissions - Validate file uploads — check MIME type server-side, scan for malware, restrict file types - Set secure cookie flags — HttpOnly, Secure, SameSite=Strict on auth cookies

SRS PART 10

Product Roadmap / Execution Plan / Budget

# 10.1  Project Phases Overview

| Phase | Scope | Timeline |
| --- | --- | --- |
| Phase | Scope | Timeline |
| Phase 1 | MVP — Core Website + CRM + Admin | Months 1–3 |
| Phase 2 | Growth — Blog, SEO, Client Portal, Careers | Months 4–6 |
| Phase 3 | Scale — AI, Automation, SaaS Prep | Months 7–9 |
| Phase 4 | SaaS — Product Launch + Marketplace | Months 10–12 |

# 10.2  Phase 1 — MVP Scope & Sprint Plan

Duration: 12 weeks (3 months) | Goal: Launch the company website live and start capturing leads.

### Sprint Breakdown

| Sprint | Weeks | Deliverables | Team |
| --- | --- | --- | --- |
| Sprint 1 | Wk 1–2 | Project setup, DB schema, auth, base layout, design system | Full team |
| Sprint 2 | Wk 3–4 | Homepage, Services pages (CMS-driven), Navigation, Footer | Frontend + Backend |
| Sprint 3 | Wk 5–6 | Portfolio, Case Studies, About, Team pages | Frontend |
| Sprint 4 | Wk 7–8 | Contact forms, Lead API, CRM pipeline, email automations | Backend + Frontend |
| Sprint 5 | Wk 9–10 | Admin CMS (pages, services, portfolio), media library | Full team |
| Sprint 6 | Wk 11–12 | SEO optimization, performance tuning, QA, staging, launch | Full team + QA |

### Phase 1 Deliverables

MVP Launch Includes

- Homepage with all sections — hero, services, portfolio, testimonials, stats, CTA, footer - All service pages (CMS-driven) — AI, Web Dev, SaaS, Extensions, Automation, etc. - Portfolio with case study pages and filters - About, Team, Contact pages - Lead capture forms with email notifications - Admin CMS — pages, services, portfolio, media management - CRM — lead pipeline in admin (table + kanban view) - SEO — metadata, sitemap, schema markup, robots.txt - Core Web Vitals — Lighthouse score 90+ across all pages - Deployed on Vercel (frontend) + Render (backend) + Supabase (DB)

# 10.3  Phase 2 — Growth & Feature Expansion

Duration: Months 4–6 | Goal: Drive organic traffic, qualify leads, and onboard first clients.

| Blog + SEO Engine | CMS blog, categories, tags, authors, related posts, RSS, newsletter integration |
| --- | --- |
| Client Portal | Secure login, project tracking, invoice download, file sharing, messaging |
| Careers Module | Job listings, ATS pipeline, application tracking, interview scheduling |
| AI Chat Assistant | OpenAI-powered website chatbot — lead qualification + service recommendation |
| Estimate Calculator | Interactive multi-step project estimator with budget and timeline output |
| Testimonials CMS | Admin-managed testimonials with star ratings and client photos |
| Analytics Dashboard | Admin traffic dashboard — top pages, lead sources, conversion funnel |
| Newsletter System | Subscription capture, campaign manager, automated welcome sequence |
| Landing Pages | 5 conversion-optimized campaign landing pages for paid ads |

# 10.4  Phase 3 — AI, Automation & SaaS Preparation

Duration: Months 7–9 | Goal: Automate internal workflows and begin SaaS product foundations.

| AI Proposal Generator | Generate client proposals from CRM lead data using OpenAI |
| --- | --- |
| AI Lead Scoring | Automatically score and prioritize leads based on budget, type, urgency |
| Workflow Automation | Visual automation builder — trigger actions on lead stage changes |
| Client Workspace V2 | Project milestones, comment threads, approval workflows |
| Billing & Invoicing | Invoice generator, subscription plans, Stripe/Razorpay payment gateway |
| Support Ticket System | Full helpdesk — tickets, SLA tracking, knowledge base, live chat |
| Multilingual Foundation | i18n infrastructure — Arabic (RTL), Hindi, French ready to activate |
| SaaS Architecture Prep | Refactor to multi-tenant ready — workspace isolation, subscription billing |

# 10.5  Team Roles & Responsibilities

| Role | Responsibilities |
| --- | --- |
| Full-Stack Lead | Architecture decisions, code review, backend APIs, database design. 1 person. |
| Frontend Engineer | Next.js pages, components, CMS rendering, animations, SEO. 1–2 persons. |
| Backend Engineer | NestJS modules, APIs, queues, integrations, auth. 1 person. |
| UI/UX Designer | Figma designs, design system, component specs, UX flows. 1 person. |
| DevOps Engineer | CI/CD, infrastructure, monitoring, security, deployments. Part-time / freelance. |
| QA Engineer | Test planning, E2E scripts, manual exploratory, accessibility. Part-time. |
| Content Manager | CMS content input, blog writing, SEO optimization. Part-time. |
| Project Manager | Sprint planning, stakeholder updates, risk management. Part-time / founder. |

# 10.6  Technology Decisions Log

| Next.js over Nuxt/Remix | Larger ecosystem, better Vercel integration, most enterprise adoption |
| --- | --- |
| NestJS over Express | Built-in DI, decorators, guards, modules — scales to microservices cleanly |
| PostgreSQL over MongoDB | Relational data fits business domain. ACID compliance. Better tooling. |
| Prisma over TypeORM | Better TypeScript support, migration management, Prisma Client is safer |
| Zustand over Redux | Simpler API, smaller bundle, no boilerplate, works great with RSC boundaries |
| TanStack Query over SWR | More features (mutations, infinite queries, devtools), larger community |
| Cloudflare R2 over AWS S3 | Zero egress fees — saves significant cost on media-heavy platform |
| pnpm over npm/yarn | Faster installs, strict hoisting, disk-efficient, workspace support |
| Tailwind over CSS Modules | Design system via tokens, faster development, no naming collisions |

# 10.7  Feature Priority Matrix

| Feature | Business Impact | Build Effort | Phase |
| --- | --- | --- | --- |
| Feature | Impact | Effort | Priority |
| Homepage | High | Medium | P0 — Sprint 1 |
| Lead Capture Forms | High | Low | P0 — Sprint 1 |
| Services CMS Pages | High | Medium | P0 — Sprint 2 |
| Admin CMS | High | High | P0 — Sprint 3 |
| Portfolio + Case Studies | High | Medium | P0 — Sprint 3 |
| Blog + SEO | High | Medium | P1 — Phase 2 |
| Client Portal | Medium | High | P1 — Phase 2 |
| AI Chatbot | High | Medium | P1 — Phase 2 |
| Careers + ATS | Medium | Medium | P2 — Phase 2 |
| Estimate Calculator | Medium | Medium | P2 — Phase 2 |
| Billing + Payments | High | High | P2 — Phase 3 |
| Workflow Automation | Medium | High | P3 — Phase 3 |
| Multilingual (i18n) | Medium | High | P3 — Phase 3 |
| SaaS Multi-tenant | High | Very High | P3 — Phase 4 |

# 10.8  Budget Estimate

### 10.8.1  Infrastructure Monthly Cost (Phase 1 Launch)

| Service | Cost & Notes |
| --- | --- |
| Vercel (Pro) | $20/mo — Frontend hosting, preview deployments, analytics |
| Render (Starter) | $25/mo — Backend API hosting |
| Supabase (Pro) | $25/mo — Managed PostgreSQL + Auth |
| Upstash Redis | $10/mo — Serverless Redis |
| Cloudflare R2 | $0–5/mo — Object storage (first 10GB free) |
| Cloudflare (Free/Pro) | $0–20/mo — DNS, CDN, WAF |
| Resend (Email) | $0–20/mo — Transactional email (first 3000/mo free) |
| Meilisearch Cloud | $30/mo — Search service |
| Sentry (Team) | $26/mo — Error monitoring |
| Uptime Robot (Pro) | $7/mo — Uptime monitoring |
| Total Phase 1 | ~$120–170/month infrastructure cost |

### 10.8.2  Development Cost Estimate

| Phase 1 (MVP — 3 months) | 1 Full-Stack Lead + 1 Frontend Dev: ~480 dev-hours total |
| --- | --- |
| Phase 2 (3 months) | +1 Backend Dev + Part-time QA: ~400 dev-hours total |
| Phase 3 (3 months) | Full team 4 devs: ~600 dev-hours total |
| UI/UX Design | Figma system + all screens: ~120 hours across Phases 1–2 |
| DevOps Setup | CI/CD + infra setup: ~40 hours (Phase 1) + 10h/mo ongoing |
| QA | Test writing + execution: ~60 hours per phase |
| Project Management | ~5 hours/week across all phases |

Budget Note: Hourly rates will vary based on whether development is in-house, freelance, or outsourced. Calculate total investment by multiplying dev-hours by your applicable rate. Infrastructure costs scale with traffic but remain low through Phase 2.

# 10.9  Risk Register

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Risk | Likelihood | Impact | Mitigation |
| Scope creep in Phase 1 | High | High | Strict MVP scope lock. New features go to backlog. |
| Key developer unavailability | Medium | High | Documentation-first culture. Cross-train team members. |
| Third-party API breaking change | Low | Medium | Version-pin all SDKs. Abstraction layer over all integrations. |
| Database performance at scale | Medium | High | Early query optimization. Read replica ready for Phase 2. |
| Security breach | Low | Critical | Regular pen tests. WAF. Incident response plan in place. |
| SEO ranking delay | High | Medium | Set realistic 3–6 month expectation. Blog content from day 1. |
| AI API cost overrun | Medium | Medium | Token limits per user. Cost monitoring dashboard. Rate limiting. |
| Team knowledge gap (NestJS) | Medium | Medium | Upskill in Sprint 1. Pair programming. Code review. |

# 10.10  Success Metrics & KPIs

| KPI | Phase 1 Target | Phase 2 Target |
| --- | --- | --- |
| KPI | Phase 1 Target | Phase 2 Target |
| Website Traffic | 500 sessions/month | 5,000 sessions/month |
| Lead Submissions | 10 leads/month | 50 leads/month |
| Lead Conversion Rate | >5% | >8% |
| Organic Search Traffic | 0 (launch) | 30% of total traffic |
| Lighthouse Score | 90+ all pages | 95+ all pages |
| Page Load Time (P90) | < 2 seconds | < 1.5 seconds |
| Uptime | 99.5% | 99.9% |
| CI/CD Pipeline Speed | < 10 minutes | < 8 minutes |
| Test Coverage | 70% | 80% |
| Support Response Time | < 24 hours | < 4 hours |

# 10.11  Launch Checklist

Pre-Launch Gate — All Items Must Be Checked

- Domain configured — DNS pointing to Vercel + Cloudflare active - SSL certificate active — HTTPS enforced, HTTP redirects to HTTPS - All pages render correctly — cross-browser tested (Chrome, Firefox, Safari, Edge) - Mobile responsive — tested on iPhone and Android physical devices - Contact forms working — test submission received in CRM and email - SEO — sitemap submitted to Google Search Console, robots.txt correct - Google Analytics 4 + Search Console — tracking verified (real-time events) - Lighthouse score 90+ on Homepage, Services, and Portfolio pages - All 404 and error pages branded and include navigation - GDPR cookie consent banner active and compliant - Privacy Policy and Terms pages published - Favicon, OG image, and social card images configured - Admin CMS — all team members onboarded with correct permissions - Monitoring active — Sentry, Uptime Robot, Grafana dashboards configured - Backup strategy active — first backup completed and verified - Load test passed on staging — handles 50 concurrent users without errors - Security scan passed — no HIGH vulnerabilities in audit report - Rollback plan documented — team knows how to revert if critical issue found post-launch

# 10.12  Post-Launch Growth Plan

| Month 1 Post-Launch | Monitor traffic, fix any reported bugs, submit to Google Search Console, set up Google My Business |
| --- | --- |
| Month 2 | Publish first 4 blog posts targeting high-intent keywords. Set up LinkedIn company page. Share portfolio publicly. |
| Month 3 | First paid campaign landing page live. A/B test hero CTA. Collect first 5 client testimonials. |
| Month 4–6 | Phase 2 features live — Client Portal, Careers. First client onboarded to portal. |
| Month 7–9 | AI chatbot live. SEO targeting long-tail keywords. 50+ blog posts published. |
| Month 10–12 | SaaS product page live. Waitlist capture. First internal SaaS tool launched. |
| Year 2 Vision | Platform generating qualified leads autonomously. SaaS MRR established. Global clients. |

SRS SERIES COMPLETE — PARTS 1 THROUGH 10

This document series provides a complete enterprise-grade blueprint for building, launching, and scaling your software solutions company platform. The next step is to begin execution with Sprint 1 of Phase 1.

Parts 1-6: Business Requirements, IA, UI/UX, Database, API, Admin  |  Part 7: Frontend  |  Parts 8-10: DevOps, QA, Roadmap